## Claude Code Instructions — ATNX Mobile PWA + Server-Side Claude

We're executing a 4-step mobile enablement plan. Each step is a self-contained task. Do not proceed to the next step until the current one is verified working.

Context to load first: Read atnx-web/README.md, atnx-extension/background.js, atnx-web/app/api/captures/route.ts, and atnx-web/lib/store.ts before starting. The architecture is documented well — use it.

### Step 1 — Unified server-side /api/captures

Goal: Eliminate the user-supplied Anthropic API key. The server does Claude vision analysis AND market creation in a single request. Breaking change is fine — only 3 users.

Changes:

- /api/captures POST now accepts multipart/form-data: image (File), sourceUrl (string, optional), pageTitle (string, optional), pageContext (string, optional — selected text or OG description).

- Server pipeline:

  - Auth check via Supabase cookie (existing). 401 if no session.

  - Upload image to screenshots bucket, get public URL.

  - Call Claude vision with the image + context → produce the same analysis payload shape the extension currently sends (name, category, metrics_detected, platforms_detected, virality_signals, confidence_score, etc.). Keep the prompt identical to whatever the extension uses today so composeVi keeps working.

  - Run existing resolveOrCreateMarket + composeVi + recordVi flow. No changes to signals.ts, trends.ts, wikipedia.ts, llm-baseline.ts.

  - Return { marketId, isNew, vi, source }.

- Add ANTHROPIC_API_KEY to server env. Never expose it to the client. Update .env.local.example.

- Do NOT add rate limiting. User asked to skip it for now.

The old JSON endpoint is gone. Don't keep a parallel path.

Verify: curl the endpoint with a test image + auth cookie, confirm a market is created and VI recorded.

### Step 2 — Extension refactor

Goal: Extension no longer holds or uses an Anthropic API key. It sends the raw cropped image to the server.

Changes:

- popup.html / popup.js: remove the API key input entirely. Keep the Web App URL input.

- background.js: delete the Claude fetch call and all key-handling logic. After the offscreen doc returns the cropped image blob, POST it as multipart/form-data to ${webAppUrl}/api/captures with credentials: 'include'. Include sourceUrl (current tab URL) and pageTitle.

- chrome.storage.local: remove apiKey reads/writes. Leave webAppUrl, captureStatus, captureCount.

- Error copy: keep the 401 → "Sign in at atnx.app first" pattern, add a clear error for 500s from analysis failures.

Verify: Load the unpacked extension, sign into atnx.app, Ctrl+Shift+X, capture a meme — market appears on dashboard. No key anywhere in the extension.

### Step 3 — PWA shell (manifest, SW, icons, install prompt)

Goal: atnx.app is installable on Android. Scroll-gated install prompt.

Changes:

- atnx-web/public/manifest.json:

  - name: "ATNX — Attention Exchange", short_name: "ATNX"

  - start_url: "/app", scope: "/", display: "standalone"

  - background_color: "#000000", theme_color: "#000000" (CMYK identity — black canvas)

  - Icons: 192, 512, and a "purpose": "maskable" 512. Use the existing repo icon. If at 48px or inside the maskable safe zone the ATNX logo gets muddy (likely — small CMYK marks usually do), generate a simplified variant with just the logo mark on solid black, no wordmark. Flag this to me with both versions if you're unsure.

- Link the manifest from app/layout.tsx (<link rel="manifest" href="/manifest.json" />).

- Minimal iOS meta tags in layout.tsx: apple-touch-icon, apple-mobile-web-app-capable, apple-mobile-web-app-status-bar-style = black-translucent. Don't invest further in iOS — user deprioritized it.

- Service worker at atnx-web/public/sw.js: minimal — cache the app shell (/app, core JS/CSS), network-first for API routes, never cache /api/captures or /api/markets/refresh. Register from layout.tsx via a small client component. Do NOT use Workbox unless you already have a reason to — keep this hand-rolled and under 100 lines.

- Install prompt: client component that listens for beforeinstallprompt, stashes the event, and shows a custom banner only after the user has either (a) scrolled past ~600px on /app, or (b) viewed a market detail page. Suppress forever after dismiss (localStorage flag).

Verify: Chrome DevTools → Application → Manifest shows no errors. Lighthouse PWA audit passes installability. On a real Android device, visit atnx.app, scroll the dashboard, confirm the install banner fires, install, confirm it opens standalone.

### Step 4 — Android share target + /share receiver

Goal: After install, ATNX appears in Android's "Share image" sheet. Sharing an image lands on /share, which auto-creates a market and redirects to the detail page — mirroring the extension's no-confirm UX.

Changes:

- Add to manifest.json:

json

"share_target": {

"action": "/share",

"method": "POST",

"enctype": "multipart/form-data",

"params": {

"title": "title",

"text": "text",

"url": "url",

"files": [{ "name": "image", "accept": ["image/png", "image/jpeg", "image/webp"] }]

}

}

- app/share/route.ts (or page with a Server Action — your call, pick whichever is cleaner for handling the POST): parse the multipart payload, forward the image + text/url as sourceUrl/pageContext to /api/captures server-side (reuse the logic, don't re-implement it — probably extract the core pipeline from step 1 into a processCapture() function in lib/store.ts and call it from both routes).

- If no auth cookie → redirect to /app with a toast param saying "Sign in to create markets from shared images."

- On success → redirect(/app/markets/${marketId}).

- On failure → redirect to /app with error toast.

- Show a brief loading state during processing. Share targets are expected to respond fast; the Claude call takes a few seconds, so render a server component with an animated loader that the redirect replaces.

Verify: On installed Android PWA, share an image from Twitter/gallery/screenshot → ATNX appears in share sheet → tap it → lands on market detail with the new market created.

### Working rules

- Stop between steps. After each step, report what changed, verification output, and wait for approval before the next.

- Don't touch signals.ts, trends.ts, wikipedia.ts, llm-baseline.ts. The VI pipeline is working.

- Don't add rate limiting, mobile wallet adapter, iOS share shortcuts, protocol handlers, or anything else not in these 4 steps. User scoped them out.

- If something in the README is stale vs. the actual code, trust the code and flag the discrepancy.

- CMYK brand: theme is black background, cyan/magenta/yellow accents. Don't introduce new colors in the install banner or /share loader — pull from existing Tailwind tokens.

- Commit per step with a clear message: step 1: server-side claude in /api/captures, etc.

Start with Step 1. Load the context files first, then propose the /api/captures handler diff before writing it.